## Slide 1
Emotion-Aware Conversational Chatbot for Alcohol Dialogues
Week 3 Progress Briefing • Tirth Shah • February 2026

## Slide 2
Problem Statement
🎯 High-risk alcohol consumption is a critical public health challenge
🧠 Motivational Interviewing (MI) is effective but lacks scalability
🤖 Current chatbots fail to detect emotional cues and defensiveness
💡 Opportunity: Combine LLMs with emotional awareness for accessible intervention

## Slide 3
Project Goal
Develop an MVP chatbot that can:
✓ Detect user emotional state in real-time
✓ Identify defensiveness patterns (denial, rationalization)
✓ Respond with empathy using MI principles
✓ Provide harm-reduction support without medical advice
Focus: Technical feasibility demonstration, not clinical deployment

## Slide 4
Progress Summary (Weeks 1-3)
✅ Completed
• Literature review on Motivational Interviewing
• Research on LLM-based conversational agents
• Technology exploration and comparison
• Development environment setup
• Initial project planning
🔄 In Progress
• Understanding RAG architecture
• Learning prompt engineering techniques
• Defining state classification categories
• Designing system architecture
• Selecting final technology stack

## Slide 5
Literature Review: Motivational Interviewing
What is MI?
• Collaborative, person-centered counseling approach
• Developed by Miller & Rollnick (1991)
• Proven effective for substance use behavior change
Core Principles (OARS):
• Open Questions – Invite elaboration, not yes/no answers
• Affirmations – Recognize client strengths and efforts
• Reflections – Mirror back understanding to show empathy
• Summaries – Collect and present key points

## Slide 6
Understanding Defensiveness in Alcohol Conversations
Pattern | Example | Chatbot Strategy
Denial | "I don't have a problem" | Simple reflection, validate perspective
Minimization | "I only drink a little" | Explore without challenging
Rationalization | "Everyone does it" | Double-sided reflection
Projection | "You don't understand" | Emphasize autonomy, avoid arguing

## Slide 7
Learning Generative AI Concepts
Large Language Models (LLMs)
• Exploring: How LLMs generate contextual responses
• Models researched: GPT-4, Llama 3, Gemma
• Key learning: Prompt engineering shapes model behavior
Retrieval-Augmented Generation (RAG)
• Combines LLM capabilities with external knowledge
• Allows grounding responses in expert MI guidelines
• Currently studying: Vector embeddings, semantic search

## Slide 8
Technologies Being Explored
Tool | Purpose | Learning Status
LangChain | LLM orchestration & chaining | In progress
Ollama | Local LLM hosting | Exploring
ChromaDB | Vector database for RAG | Researching
Streamlit | Web UI framework | Familiar
Python | Core development language | Proficient

## Slide 9
Proposed System Architecture
User Input
State Inference (Emotion + Defensiveness)
Knowledge Retrieval (RAG)
Response Generation (MI-Based)
Safety Check
Bot Response
Note: This is a proposed design. Implementation to follow.

## Slide 10
Proposed State Classification Categories
Emotional States
• Neutral – Baseline state
• Frustrated – Feeling unheard
• Anxious – Worried about change
• Sad – Hopelessness, regret
• Angry – Hostility, blame
• Hopeful – Interest in change
• Contemplative – Weighing options
Defensiveness Levels
• None – Open and receptive
• Low – Slight resistance
• Moderate – Clear defensive markers
• High – Strong denial/rationalization
• Approach: LLM-based classification
• with structured JSON output

## Slide 11
Challenges & Learning Gaps
Technical Challenges
• Prompt engineering for accurate classification
• RAG implementation complexity
• Conversation context management
• Response quality evaluation
• Integration of multiple components
Domain Challenges
• Limited access to real MI dialogues
• Need expert input on knowledge base
• Balancing helpfulness with safety
• Defining evaluation criteria
• Scope management for MVP

## Slide 12
Next Steps (Weeks 4-7)
Week 4:
• Complete LangChain tutorials and documentation
• Build basic LLM interaction prototype
Week 5:
• Implement initial RAG pipeline
• Create starter knowledge base content
Week 6:
• Integrate state inference with response generation
• Create simple testing UI
Week 7 (Mid-Term):
• Working prototype demonstration
• Progress report with initial results

## Slide 13
Project Timeline Overview
Week | Focus Area | Key Deliverable
1-3 | Research & Foundation | Literature review, tech exploration
4-5 | Core Development | Basic LLM + RAG integration
6-7 | Integration (Mid-Term) | Working prototype demo
8-9 | Safety & Logging | Complete pipeline with guardrails
10-11 | Evaluation | Expert review, testing
12-13 | Refinement | Bug fixes, documentation
14-15 | Final Delivery | Presentation & report

## Slide 14
Questions for Discussion
1. Knowledge Base Content
• Where can I find validated MI dialogue examples?
• Should I create synthetic training scenarios?
2. Evaluation Approach
• How should I measure response quality without clinical trials?
• Is expert review of 5-10 conversations sufficient for MVP?
3. Scope Confirmation
• Is the MVP scope (text-only, no memory) appropriate?
• Any concerns about the proposed architecture?

## Slide 15
Summary
✅ Problem is well-defined with clear MVP scope
✅ Literature review provides solid foundation for MI approach
✅ Actively learning GenAI tools and techniques
✅ System architecture designed, ready for implementation
📋 Next: Begin prototyping in Week 4
🙏 Seeking: Feedback on approach and access to MI resources

## Slide 16
References
1. Miller, W. R., & Rollnick, S. (2012). Motivational Interviewing:
Helping People Change. Guilford Press.
2. Prochaska, J. O., & DiClemente, C. C. (1983). Stages and processes
of self-change. Journal of Consulting and Clinical Psychology.
3. Lewis, P., et al. (2020). Retrieval-Augmented Generation for
Knowledge-Intensive NLP Tasks. NeurIPS.
4. LangChain Documentation - python.langchain.com
5. Ollama Documentation - ollama.com

## Slide 17
Thank You
Questions?